MINUTES OF REGULAR BOARD MEETING

VILLAGE BOARD OF TRUSTEES

IN THE VILLAGE OFFICE

October 9, 2017

The regular meeting of the Village Board, of the Village of Strum, Wisconsin, Trempealeau County, was held in the Village office on Monday, October 9, 2017.

Meeting called to order:

The meeting was called to order by the Village President, Dean Boehne at 6:30 p.m.  Village Clerk, Michelle Loken, took the minutes of the meeting.  The following board members were present:  Gerritts, Thompson, Windjue, Booth and Nelson.  Stendahl was absent.

Open Meeting Law Requirements Have Been Complied With:

President Boehne announced the open meetings law requirements have been met for the meeting.

Approval of minutes:

A motion was made by Thompson and seconded by Gerritts to approve the minutes from the regular Village Board Meeting held on September 11, 2017, as printed.  Motion carried.

Appearances by Citizens and Others:

- None.

Reports from officers:

- Police Chief:  Nothing to report.

- Zoning Commissioner:  Nothing to report.

- Clerk:

  - Sale of Prairie East Addition Lot:   There was a closing on October 9, 2017 on Lot 12 in the Prairie East Addition.  The lot was sold for $18,000.00.

Reports from Committees:

- Finance:

  - Review of Budget Meeting Dates: Meetings were scheduled for October 23rd and October 30th at 5:30 pm to prepare the 2018 Budget for the Village.  Thompson has spoken to Al Hulberg at the Viking and he will continue to run the golf course this upcoming year.  He is asking that the board look into fixing the pond and to do some repairs on the building.  These requests will be addressed by Finance Committee.

- Personnel:

  - Personnel Committee will meet on October 17, 2017 at 5:30 pm to discuss employee reviews and review the new health insurance rates.

- Public Works:

  - 2017 Street Project:  The project is complete but the final pay request was postponed due to recalculation of measurements by Oium Blacktop.  The final pay request will be at next month’s meeting.

- Public Safety:  Nothing to report.

- Public Welfare: Nothing to report.

- Solid Waste Management:  Nothing to report.

- Library Board Report: Thompson reported that a new part-time employee, Vickie Hanson, was hired at the library.  She will be filling in when needed.

- Joint Sewage Commission:

  - Sewer Update:  The rip rap project has been completed below the dam.  Erickson Excavating will be looking at the other sites and see if that is something that they will be able to do as well.

- Miscellaneous:

  - Water tower update:  The tower is finished as of October 9, 2017.  Lane Tank is in the process on removing the equipment and cleaning up the construction site.  There will some additional work that will need to be done on replacing the floor.  Once the cure time is complete, Brad Olson will start filling the tower and will have to receive two safe water samples before the village can get turned over to the tower.

  - The Village Board received notification from the owner of the Strum Area Health & Rehabilitation that they will be closing their doors.  All residents will be placed in different facilities.

Approval of Vouchers and Journal Entries:  A motion was made by Thompson and seconded by Windjue to pay the following bills and approve all journal entries.  Check #’s 38385 thru 38429.   Motion carried.

Adjournment:  A motion was made by Nelson and seconded by Gerritts to adjourn at 7:20 p.m.  Motion carried.

_____________________________________________

Dean Boehne, Village President

_____________________________________________

Michelle Loken, Village Clerk